J.A.R.V.I.S

Just A Rather Very Intelligent System

MVP Product Requirements Document  ·  v1.0

April 2026  ·  Personal Build  ·  100% Free & Open Source

| Owner | Personal build — open-sourced to GitHub |
| --- | --- |
| Status | Pre-development — Phase 1 starting |
| Hardware | Server PC (GPU) + Main PC + Phone + Meta Glasses |
| Budget | $0 — fully free and open-source stack only |
| Primary AI | Ollama + Qwen3 14B (local, no API keys) |
| Content | YouTube, TikTok, GitHub — public build |
| Claude Code | Primary coding co-builder for all implementation |

# 1. Product Vision

JARVIS is a local-first, fully autonomous AI assistant modeled on Tony Stark's JARVIS from the Iron Man films. It runs 100% on personal hardware with no API costs, no cloud dependency, and no subscriptions. It controls your PC, watches your screen and webcam, helps you code and build hardware, keeps working on assigned tasks while you sleep, and sends updates to your phone via Discord, Telegram, or WhatsApp. The full experience is built in phases — each phase makes it more JARVIS.

Core principle - Every phase ships something real and demo-able - The system is never 'done' — it keeps improving - 100% free stack — Ollama, Piper, OpenJarvis, all open-source, no paid APIs - Built daily with Claude Code as the primary coding co-builder - Open-sourced and documented for the community — YouTube, TikTok, GitHub

# 2. Users & Use Cases

## 2.1 Primary User

Solo builder, software developer, hardware/electronics builder, content creator. Uses JARVIS hands-free while soldering, coding, and building. Wants it to keep running projects while away and text status updates. Accesses from main PC, server PC, phone, and Meta Ray-Ban glasses.

## 2.2 Day-One Use Cases (Phase 1 & 2)

- "Hey JARVIS, open VS Code and pull up my robot project"

- "Search for the datasheet for an STM32 chip and summarize the GPIO pins"

- "What's on my calendar today?"

- "What's wrong with this code?" (while screen sharing)

- "Go finish building the API endpoint we started — I'm going for a walk"

# 3. Build Phases & Scope

Each phase is a complete, working, demo-able milestone. Nothing ships broken. Content is created at each phase completion.

## Phase 1 — The Voice  (MVP)

Goal: JARVIS talks back. This is the first moment that feels real.

| Feature | Description | Status |
| --- | --- | --- |
| Wake word detection | "Hey JARVIS" triggers the pipeline — offline, no cloud | Phase 1 |
| Speech-to-text | faster-whisper on GPU — sub 0.5s transcription | Phase 1 |
| LLM brain | Ollama + Qwen3 14B — 60+ tok/s on 4070 Ti | Phase 1 |
| Text-to-speech | Piper TTS with jgkawell/jarvis ONNX model — sounds like MCU JARVIS | Phase 1 |
| Streaming TTS | Speaks first words before full response is generated | Phase 1 |
| JARVIS personality | System prompt: sir, 1–2 sentences, banned filler phrases, in-character always | Phase 1 |
| Always-warm model | OLLAMA_KEEP_ALIVE=-1 — no cold-load delay ever | Phase 1 |
| Self-suppression | Wake word ignored while JARVIS is speaking — no self-triggering | Phase 1 |
| Server hosted | Runs on server PC, accessible from any device on local network | Phase 1 |

## Phase 2 — PC Control

Goal: JARVIS controls the desktop. First autonomous action moment.

| Feature | Description | Status |
| --- | --- | --- |
| Desktop control | Mouse, keyboard, window management via open-computer-use | Phase 2 |
| App launching | "Open VS Code / Chrome / Discord" — voice-triggered | Phase 2 |
| File management | Create, move, open, search files by voice | Phase 2 |
| Web search | DuckDuckGo search — summarizes results, reads pages | Phase 2 |
| Confidence gating | JARVIS asks before acting if confidence < 0.75 | Phase 2 |
| Action verification | Screenshot after action confirms success, retries if failed | Phase 2 |
| Floating HUD | Electron transparent always-on-top overlay — Iron Man aesthetic | Phase 2 |
| Unified action format | [ACTION:TYPE:PARAMS] standard across all components | Phase 2 |

## Phase 3 — Workshop Brain

Goal: JARVIS watches and helps you build. The real workshop moment.

| Feature | Description | Status |
| --- | --- | --- |
| Screen vision | Watches active screen — describes, reviews, suggests | Phase 3 |
| Webcam feed | Sees what you're physically building — hardware feedback | Phase 3 |
| Vision model | Qwen3.5-VL via Ollama — multimodal, no extra API | Phase 3 |
| Persistent memory | Mem0 self-hosted — remembers projects, preferences, history | Phase 3 |
| Code review | Proactive feedback on open files — bugs, improvements | Phase 3 |
| Calendar + tasks | Reads schedule, sets reminders, manages to-do lists | Phase 3 |
| 3-way intent routing | Respond / Use tools / Retrieve memory — small fast model | Phase 3 |
| OpenJarvis framework | Replaces custom orchestration — agents, skills, tools | Phase 3 |

## Phase 4 — Autonomous Agent

Goal: JARVIS works while you're away and texts you updates.

| Feature | Description | Status |
| --- | --- | --- |
| Operative agent | OpenJarvis operative — long-horizon autonomous task execution | Phase 4 |
| Task assignment | "Finish the API endpoint" — JARVIS keeps working after you leave | Phase 4 |
| Discord updates | Texts task progress and completion to Discord | Phase 4 |
| Telegram updates | Same — Telegram channel for updates | Phase 4 |
| WhatsApp updates | Optional — WhatsApp if preferred | Phase 4 |
| Scheduled jobs | Cron-based background tasks — OpenJarvis scheduler | Phase 4 |
| IT ticket simulation | Simulated helpdesk tickets for IT training automation | Phase 4 |
| Context resume | Returns to exact task state when you come back | Phase 4 |

## Phase 5 — The Stark Lab

Goal: Full cinematic experience. The projector, the character, the physical device.

| Feature | Description | Status |
| --- | --- | --- |
| Cloned JARVIS voice | Chatterbox TTS — voice cloned from MCU audio clips | Phase 5 |
| MetaHuman character | UE5 MetaHuman + NVIDIA Audio2Face — animated JARVIS face | Phase 5 |
| Emotion mapping | LLM tags emotion → MetaHuman expression (neutral/success/concern) | Phase 5 |
| UE5 text2face | aaryansachdeva/unreal-text2face — 30ms facial animation from text | Phase 5 |
| Physical device | Raspberry Pi enclosure — standalone JARVIS unit | Phase 5 |
| Projector setup | Second desk projector + camera — Stark workshop aesthetic | Phase 5 |
| Phone integration | Tailscale — full JARVIS from phone browser anywhere | Phase 5 |
| Meta Glasses | Audio stream → server → response back through Ray-Bans | Phase 5 |
| GitHub release | Clean open-source repo — README, setup script, docs | Phase 5 |
| Phone system | Future — JARVIS makes/receives calls (Twilio or open-source) | Phase 5 |

# 4. Full Technology Stack

Every tool listed is free, open-source, or has a free tier that covers personal use. No paid APIs required.

## 4.1 Voice Pipeline

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| OpenWakeWord | "Hey JARVIS" wake word — offline, pre-built model included | Apache 2.0 | github.com/dscripka/openWakeWord |
| faster-whisper | Speech-to-text — CTranslate2, CUDA GPU, sub 0.5s latency | MIT | github.com/guillaumekln/faster-whisper |
| webrtcvad | Voice activity detection — stops recording when you stop talking | MIT | github.com/wiseman/py-webrtcvad |
| Piper TTS | Text-to-speech — fast, neural, runs on CPU alongside GPU models | MIT | github.com/rhasspy/piper |
| jgkawell/jarvis model | Community-trained JARVIS voice model (ONNX) — MCU-accurate | MIT | huggingface.co/jgkawell/jarvis |
| Chatterbox TTS | Voice cloning from audio samples — upgrade path for real JARVIS voice | Apache 2.0 | github.com/resemble-ai/chatterbox |
| Kokoro-82M | Alternative TTS — StyleTTS2-based, OpenAI-compatible API, excellent quality | Apache 2.0 | github.com/hexgrad/kokoro |

## 4.2 LLM Brain (Ollama)

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| Ollama | Local LLM runtime — CUDA-accelerated, serves models via API | MIT | ollama.com |
| Qwen3 14B | Primary brain — 12GB VRAM, 62 tok/s on 4070 Ti, best instruction-following | Apache 2.0 | ollama.com/library/qwen3 |
| Qwen3 32B | Upgrade brain after 5090 arrives — 32GB VRAM, major intelligence jump | Apache 2.0 | ollama.com/library/qwen3 |
| Gemma3 4B | Intent classification sidecar — small, fast, always loaded alongside main model | Apache 2.0 | ollama.com/library/gemma3 |
| Qwen3.5-VL | Vision model — reads screen, webcam frames, photos of builds | Apache 2.0 | ollama.com/library/qwen3.5-vl |

## 4.3 Agent Framework & Memory

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| OpenJarvis | Agent orchestration backbone — Stanford research, Ollama-native, skill marketplace | Apache 2.0 | github.com/open-jarvis/OpenJarvis |
| Mem0 (self-hosted) | Persistent memory layer — remembers preferences, projects, history across sessions | Apache 2.0 | github.com/mem0ai/mem0 |
| OpenMemory | Temporal memory — tracks when things happened (pairs with Mem0) | MIT | github.com/CaviraOSS/OpenMemory |
| isair/jarvis | Reference architecture — intent judge pattern, MCP tool routing, memory design | MIT | github.com/isair/jarvis |

## 4.4 Desktop Control & Vision

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| open-computer-use | Desktop agent — mouse, keyboard, screenshot analysis, UI detection | Apache 2.0 | github.com/coasty-ai/open-computer-use |
| PyAutoGUI | Low-level mouse/keyboard control — fallback for simple actions | BSD | github.com/asweigart/pyautogui |
| OpenCV | Webcam capture and computer vision for hardware build feedback | Apache 2.0 | opencv.org |
| mss / Pillow | Fast screenshot capture — feeds to vision model for screen reading | MIT | github.com/BoboTiG/python-mss |

## 4.5 Backend & Communication

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| FastAPI | Python backend — REST + WebSocket server, streams audio, handles all requests | MIT | fastapi.tiangolo.com |
| Python 3.11+ | Core language for entire backend pipeline | PSF | python.org |
| discord.py | Discord bot — sends task updates and status messages | MIT | github.com/Rapptz/discord.py |
| python-telegram-bot | Telegram bot — alternative update channel | LGPL | github.com/python-telegram-bot/python-telegram-bot |
| DuckDuckGo Search | Free web search — no API key, privacy-respecting | MIT | github.com/deedy5/duckduckgo_search |
| Tailscale | Private mesh VPN — access server from phone/glasses anywhere. Free tier. | BSD | tailscale.com |

## 4.6 Frontend / UI

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| Electron | Desktop app shell — transparent always-on-top floating HUD overlay | MIT | electronjs.org |
| React + Three.js | Holographic Iron Man HUD — arc reactor, particles, waveform visualizer | MIT | react.dev |
| harsh-raj00/my-jarvis | Fork this — Iron Man UI, WebSocket backend, replace Gemini with Ollama | MIT | github.com/harsh-raj00/my-jarvis |
| ethanplusai/jarvis (frontend) | Cherry-pick the Three.js audio-reactive orb component | MIT | github.com/ethanplusai/jarvis |
| Vite | Frontend build tool — fast dev server for the HUD | MIT | vitejs.dev |

## 4.7 Unreal Engine / Cinematic (Phase 5)

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| Unreal Engine 5 | Cinematic JARVIS character — MetaHuman, real-time rendering | Free (Epic) | unrealengine.com |
| NVIDIA Audio2Face-3D | Real-time lip sync from TTS audio → MetaHuman face in UE5 | Free (personal) | github.com/NVIDIA/Audio2Face-3D |
| unreal-text2face | Text/emotion → 61-channel ARKit facial animation — 30ms inference | MIT | github.com/aaryansachdeva/unreal-text2face |
| MetaHuman Creator | Free Epic tool — create photorealistic JARVIS character | Free (Epic) | metahuman.unrealengine.com |

## 4.8 Dev Tooling & Infrastructure

| Tool | Role | License | Link |
| --- | --- | --- | --- |
| Claude Code | Primary AI co-builder — writes and debugs all code | Paid tool | claude.ai/code |
| MateuszMlynek/launcher | Cherry-pick clap/sound trigger + voice-trigger.py — smart activation | MIT | github.com/MateuszMlynekHub/launcher |
| huwprosser/jarvis-mlx | Cherry-pick system prompt design + tight pipeline structure | MIT | github.com/huwprosser/jarvis-mlx |
| Git + GitHub | Version control — public repo, community follow-along | Free | github.com |
| Docker | Containerize Mem0, backend, services — easy server setup | Apache 2.0 | docker.com |
| Windows Task Scheduler | Auto-start JARVIS services on server boot | Built-in | Windows built-in |

# 5. Source Repos — What to Use From Each

| Repo | Strategy | What to take |
| --- | --- | --- |
| open-jarvis/OpenJarvis | Use as core backbone | Agent framework, preset system, skills marketplace, Ollama engine, FastAPI server, messaging channels, scheduler, memory primitives |
| ethanplusai/jarvis | Cherry-pick heavily | System prompt (best JARVIS prompt in existence), action tag format, Three.js audio orb, WebSocket architecture, task tracking pattern |
| huwprosser/jarvis-mlx | Cherry-pick | System prompt style, tight input→process→respond loop, MeloTTS streaming approach (port to Piper/Chatterbox) |
| aaryansachdeva/unreal-text2face | Use in Phase 5 | Full UE5 facial animation pipeline — Python FastAPI → HTTP → LiveLink → MetaHuman |
| MateuszMlynekHub/launcher | Cherry-pick | clap-trigger.py, voice-trigger.py, PANNs sound classification for multi-trigger system |
| harsh-raj00/my-jarvis | Fork + modify | Fork the entire repo. Strip Gemini, wire to local Ollama FastAPI. Keep Three.js HUD, arc reactor, particle system |
| isair/jarvis | Study architecture | Intent judge dual-model pattern, MCP tool routing, memory-context integration, DuckDuckGo fallback chain |

# 6. System Architecture

## 6.1 Server PC (Always On)

- Ollama serving Qwen3 14B + Gemma3 4B — both always warm (OLLAMA_KEEP_ALIVE=-1)

- FastAPI WebSocket server on port 8000 — the single entry point for all devices

- faster-whisper STT on GPU — triggered on voice input

- Piper TTS → streams audio chunks back to client

- OpenJarvis agent framework — orchestrates all tools and agents

- Mem0 self-hosted — persistent memory database

- open-computer-use — desktop control agent on server

- Tailscale — private network access from anywhere

## 6.2 Main PC

- Browser → http://SERVER_IP:8000 — full Iron Man HUD (React + Three.js)

- Or Electron desktop app for native always-on-top floating overlay

- Screen sharing stream → server for code review and feedback

## 6.3 Phone / Meta Glasses

- Browser PWA → same WebSocket endpoint via Tailscale

- Meta Glasses: paired phone forwards audio to server, gets audio back

- Discord / Telegram app for autonomous task update notifications

## 6.4 Voice Request Flow

- Microphone captures audio → OpenWakeWord detects 'Hey JARVIS'

- webrtcvad records until silence → audio sent to faster-whisper

- Transcribed text → Gemma3 4B intent classifier (respond / tool / memory) in <50ms

- Intent + query → Qwen3 14B with JARVIS system prompt

- Response streams token-by-token → Piper TTS starts speaking first words immediately

- is_speaking=True blocks wake word during output — no self-triggering

# 7. JARVIS Personality & Prompt Design

## 7.1 Core Rules (from ethanplusai/jarvis — adapted)

- Always address user as 'sir'

- Spoken responses: 1 sentence ideal, 2 maximum. Never 3.

- No markdown, no bullet points, no code blocks in voice responses

- Never break character — always JARVIS, never 'as an AI'

- Action tags appended after spoken text: [ACTION:BROWSER:open_google]

## 7.2 Banned Phrases

- 'Absolutely' / 'Great question' / 'I'd be happy to' / 'Of course'

- 'How can I help' / 'Is there anything else' / 'I apologize'

- Any sentence starting with 'I' — JARVIS leads with action, not self-reference

## 7.3 Good Response Examples

- 'Right away, sir.' — simple confirmation

- 'Done, sir. The file has been moved.' — action confirmed

- 'Afraid that component datasheet isn't in my index, sir — searching now.' — honest, in-character

- 'Consider it done. I'll text you when the build is complete.' — autonomous task acceptance

## 7.4 Unified Action Format

[ACTION:TYPE:PARAMS]  — standard across all components

- [ACTION:BROWSER:https://google.com] — open URL

- [ACTION:APP:vscode] — launch application

- [ACTION:FILE:read:/path/to/file] — file operation

- [ACTION:SHELL:npm run dev] — run terminal command

- [ACTION:MESSAGE:discord:Task complete] — send notification

- [ACTION:AGENT:deep_research:query] — delegate to specialist agent

# 8. MVP Definition (Phase 1 Complete)

The MVP is done when all of the following are true:

MVP acceptance criteria - Say 'Hey JARVIS' — it wakes up within 1 second - Ask a question — it responds in the JARVIS voice saying 'sir' - Response starts playing before the full sentence is generated (streaming TTS) - Model stays warm — no cold-load delay between conversations - Wake word is suppressed while JARVIS is speaking (no self-trigger) - Accessible from main PC browser on local network - CLAUDE.md written — Claude Code has full project context - GitHub repo initialized — clean structure, basic README

# 9. First Three Files to Build

## File 1 — CLAUDE.md

Project context file. Gives Claude Code full knowledge of the stack, vision, and architecture on every session open. Based on ethanplusai/jarvis pattern. Contains: project overview, full tech stack, current phase, coding conventions, action format standard.

## File 2 — system_prompt.py

The JARVIS personality. The single most important file for making it feel right. Based on ethanplusai's prompt, adapted for workshop use case. Includes banned phrases, response length rules, action tag format, in-character rules, and context-aware brevity.

## File 3 — server.py

Core FastAPI pipeline. Wake word → STT → intent classifier → Ollama → streaming TTS → audio back to client. All Phase 1 features wired together. WebSocket endpoint. OLLAMA_KEEP_ALIVE=-1. Self-suppression flag. Single file, fully working voice pipeline.

# 10. Content & Open-Source Strategy

## 10.1 YouTube / TikTok — Demo Moments Per Phase

| Phase | Video moment | Hook |
| --- | --- | --- |
| Phase 1 | JARVIS first words — 'Good morning, sir.' | I built JARVIS at home and it talks back |
| Phase 2 | JARVIS controls the PC on command | JARVIS just took over my computer |
| Phase 3 | JARVIS watches me build a circuit and spots the error | My AI caught my wiring mistake |
| Phase 4 | I go for a walk, JARVIS finishes my code, texts me | I left JARVIS running and came back to finished code |
| Phase 5 | Full Stark lab — MetaHuman face, projector, HUD | I built Tony Stark's actual lab |

## 10.2 GitHub Repo Structure

- Clean README with one-command setup: git clone → install → run

- CLAUDE.md at root — lets others use Claude Code to build on it

- Each phase tagged as a release — people can start at any phase

- Detailed CONTRIBUTING.md — community can add skills and features

# 11. Out of Scope for MVP

- Unreal Engine MetaHuman character (Phase 5)

- Voice cloning with Chatterbox (Phase 5 — Piper first)

- Phone system / outbound calling (future beyond Phase 5)

- IT ticket simulation system (Phase 4 feature)

- Raspberry Pi physical device (Phase 5)

- Projector + second desk setup (Phase 5)

- Multi-user support (personal build only)

# 12. Known Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Model cold-load kills response time | High if unaddressed | OLLAMA_KEEP_ALIVE=-1 — set on day one |
| JARVIS hears itself and loops | Certain if unaddressed | is_speaking flag suppresses wake word during TTS output |
| Integration chaos across repos | High without standards | Unified [ACTION:TYPE:PARAMS] format — enforce from Phase 1 |
| Mem0 becomes noise over time | Medium | Only store preferences, projects, patterns — not one-off queries |
| UE5 phase scope creep | High | Phase 5 only starts after Phase 4 is fully working |
| Server offline = no JARVIS anywhere | Low (stable server) | Windows boot auto-start via Task Scheduler |
| 5090 availability delays | Low | Qwen3 14B works excellently on current 4070 Ti for all Phase 1-3 work |

Document version 1.0  ·  April 2026  ·  Build starts now.

"Sometimes you gotta run before you can walk."  —  Tony Stark